## Slide 1
Ready-to-Drop Project Charter Template with Instructions for Completion
A streamlined framework for operational excellence initiatives

## Slide 2
Project Title | In as condensed a version as possible, give a title to your project that conveys the project’s focus. |  |  |  |  |  |  | 
Overview | A short description that encapsulates the core problem and an intended outcome. This helps to align the stakeholders. |  |  |  |  |  |  | 
Problem Statement | Here, the project is described in terms of WHAT is the problem, WHEN or under what conditions does the problem occur, WHERE does the problem occur? What is the EXTENT of the problem and What is the IMPACT of the problem? Use real data wherever possible to give your problem statement more credibility. Do NOT include solutions here. |  |  |  |  |  |  | 
Goal Statement | Referencing the problem statement above, document a goal statement that articulates the improvement level you wish to achieve as well as the time frame within which you expect to achieve it. |  |  |  |  |  |  | 
Scope | What is Included? Document what IS included in this project. |  |  |  |  | What is not included? Document areas which are NOT to be included in this project. |  | 
Benefits/ Business Case | Using data, document both hard savings (reduced cost, increased revenue or delay in purchase/cost expenditure) and soft savings (increased employee morale, increased customer satisfaction, etc.) as appropriate to the project. |  |  |  |  |  |  | 
Roles & Responsibilities |  |  |  |  |  |  |  | 
Project Leader | The person taking responsibility for completing the project, working with team members to accomplish actions and communicate status. |  |  |  |  |  |  | 
Champion | The highest level executive responsible for the success of the project and the project team. |  |  |  |  |  |  | 
Sponsor | Person working with the project leader and team on a frequent basis to ensure success. |  |  |  |  |  |  | 
Project Team Members | Core team: Maximum of 4-5 people involved with project team on weekly basis. |  |  | Extended team: Can be larger – up to 5-6 additional people who provide needed expertise on an as-needed basis. |  |  |  | 
 | Stakeholders: People who affect or are affected by this project. |  |  |  |  |  |  | 
Team Role | General comments speaking to the team’s role to implement, decide, constraints and boundaries which may apply. |  |  |  |  |  |  | 
Status, Plan and Risks |  |  |  |  |  |  |  | 
Status | What is the current project status? On Track, Behind, Ahead of Schedule, Postponed or Cancelled? |  |  |  |  |  |  | 
Project Plan | Milestone 1 | Milestone 2 | Milestone 3 |  | Milestone 4 |  | Milestone 5 | Milestone 6
 | Timing for M1: MMYY | Timing for M2: MMYY | Timing for M3: MMYY |  | Timing for M4: MMYY |  | Timing for M5: MMYY | Timing for M6: MMYY
Risks | Identify potential project risks as well as abatement actions taken to reduce risk. |  |  |  |  |  |  | 
Post Mortem | Check the benefits 6 months after project close – where do they stand? |  |  |  |  |  |  | 
Project Charter
Notes: Use this one page template to convey your project at a glance.

## Slide 3: Project Title & Overview
Clear Project Title
The project name should be action-oriented and clearly describe the initiative to ensure understanding.
Concise One-line Summary
A brief summary encapsulates the core problem and intended outcome for quick stakeholder alignment.
Stakeholder Alignment
Clear overview ensures all stakeholders understand project purpose and scope from the start.

## Slide 4: Project Statement
Comprehensive Problem Description
  Encourages clear articulation of what is the problem or pain-point, its location, timing, and affected individuals or groups. If you have baseline metric values, you can include them here.
Importance of Problem
  Emphasizes why addressing the problem matters by pointing out consequences of ignoring it.
Foundation for Solutions
Structured problem understanding ensures alignment and sets the stage for goal setting and solution development. The problem definition should NOT include solutions.
Impact Assessment
  Focuses on understanding the problem's effect on quality, cost, experience, and workload to highlight its significance.
What?
Where?
Extent?
Impact (So What?)
When?

## Slide 5: Goal Statement
Clear Goal Definition​
Goal statements should include a targeted performance level and timeframe applicable for this project.​
Primary Success Metric​
Identify the primary metric that will be used to objectively measure project success.​
Secondary & Balancing Metrics​
Include secondary or balancing metrics to provide a comprehensive view of project performance.​
Accountability and Tracking​
Specific goals enable objective tracking and accountability throughout the project lifecycle.​
Specific
What are you targeting to improve or Achieve?
Measurable
Achievable
Can this be achieved even with unlimited budget and timeframe?
Realistic
Timely
How will you measure you’ve achieved it?
Given your budget and resources, is this realistic for your team?
When do you plan to complete this work?

## Slide 6: Scope
Defining Included Elements
Specify processes, populations, sites, and timeframes that fall within the project's boundaries for clarity.
Excluding Out-of-Scope Items
Identify and communicate what is explicitly not included to avoid misunderstandings and scope creep.
Benefits of Clear Scope
Clear scope prevents scope creep, aligns expectations, and focuses resources on impactful areas.

## Slide 7: Benefits/Business Case
Hard Benefits
Hard benefits are quantifiable outcomes such as cost savings, increased revenue, and cost avoidance from the project.
Soft Benefits
Soft benefits include qualitative improvements like enhanced customer or patient experience, staff satisfaction, safety, and reliability. Also consider retention, prevention of risk and compliance with regulatory requirements.
Comprehensive Value Understanding
Distinguishing hard and soft benefits helps in fully understanding the project's value to secure executive support. A Threat vs Opportunity Matrix can help the team think through the benefits at the start of the project.
Short Term Threat
What might happen if the problem isn’t fixed soon?
Short Term Opportunity
What can be gained from fixing the problem?
Long Term Threat
Long Term Opportunity
Threat
Opportunity
Short
Term
Long
Term

## Slide 8: Roles & Responsibilities
Key Project Roles
Identifying the project leader, champion, and executive sponsors establishes clear leadership. This clarity supports alignment across the project team and stakeholders. What type of project is this and what authority does the team have to implement solutions?
Decision Authority
Defining who holds final decision authority streamlines the decision-making process and reduces delays. What can the team decide vs a steering committee or leadership team? Who are the key stakeholders?
Accountability Benefits
Clear accountability clarifies responsibilities, helping the project overcome obstacles and drive successful results. A RACI exercise can help to define this.
R Responsible
A Accountable
C Consult
I Inform
RACI

## Slide 9: Team Members & Engagement Model
Core Team Members
  Identify core team members who participate in weekly activities ensuring continuous project progress. Typically 3-5 people.
Extended Team Members
  Extended team members contribute as needed, providing specialized expertise and support to the project.
Defining Team Roles
  Clarify roles such as recommending, deciding, implementing, improving, and monitoring to set clear involvement expectations.
Engagement Model Importance
  A structured engagement model ensures representation of diverse expertise throughout the project lifecycle. Identify the stakeholders up-front and clarify their role as a stakeholder.

## Slide 10: Project Plan
Project Phases Overview
Outline key project phases including state definition, root cause analysis, and intervention design.
Approval and Implementation
Highlight critical checkpoints such as obtaining approvals and implementing solutions effectively.
Review & Strategic Focus
Emphasize the importance of reviewing results to maintain strategic focus and executive visibility.

## Slide 11: Risks
Risk Identification and Mitigation
Identify potential risks that could impact project success and develop mitigation or contingency plans to address them.
Stakeholder Mapping & Engagement
List key stakeholders who must be informed, consulted, or engaged to ensure effective communication and project support. What do they identify as risks?
Proactive Project Management
Preemptively managing risks and stakeholders help teams anticipate challenges and ensures smoother project execution.

## Slide 12: Post Mortem Reviews
Formal Project Sign-Offs
Sign-offs from project leader, champion, and sponsor ensure accountability at project closure.
Six Month Benefit Check
A six-month review assesses if goals were met and benefits realized post-project completion.
Reflection & Lessons Learned
Teams reflect on outcomes, document lessons learned and explore opportunities for sustaining improvements.
Post Mortem Project Review
Worked Well
Concerns
Needs Improvement

## Slide 13
WE TAKE THE RIGHT APPROACH
Align
End
Mobilize
Sustain